Group 2: Milestone 3

Completed Tasks:

**-The skeleton for our webpage**

**-PHP script for customers to complete booking**

**-PHP script for users to login**

**-SQL create table statements added to the database**

Scheduled Tasks:

**-PHP script for new users**

**-PHP script for logging**

**-SQL for possible locations**

**-Website design**

Tasks that are ahead of schedule:

**-Database setup**

Tasks that are behind schedule:

**- PHP implementation**

**-Website design**

How we will catch up on tasks that are behind schedule:

**-Enforce stricter deadlines**

**-Communicate more**

Difficulties: **Understanding how the PHP and database should interact with each other**

**UPDATED SCHEDULE**

* Basic PHP communication between database and website
  + Due Date: **April 19th** 
    - **OBSTACLES:**
* Design the final version of the website
  + Due Date: **April 14th**
* Fix any bugs/Resolve all questions and obstacles not yet resolved
  + Due Date: **April 19th**
* Write final report and prepare presentation
  + Due Date: **April 22nd(Final Meeting Date?)**