Group 2: Milestone 1 Documentation

Members: *Candace Hicks, Brian Riddle, Aaron Neidlinger, Han Song, Lukas Heading, Tomer Negrin*

**Jobs**

* HTML(UI)-works with the implementation and design of the web application: Candace Hicks, Tomer Negrin
* PHP-handles back end communication: Aaron Neidlinger, Han Song
* Database-implements the database using SQL: Lukas Heading, Brian Riddle

**Bi-Weekly Group Meetings/reports**

* March 23rd after databases
* April 6th after databases
* April 13th after databases
* April 20th after databases

**Communication**

* GroupMe
* Email
* In person meeting
* Google Drive

**Dates/Deadlines/Goals**

* **Milestone 1:** March 6th
  + ERD
  + Project Planning Doc
* **Goal for Milestone 2:** March 12th
  + Revise ERD
  + Database people finish table statements
* **Milestone 2:** March 15th
  + Revised ERD
  + Table statements for Database created
* **Goal:** April 5th
  + HTML/website is finished
  + Tables are Created
  + PHP commands work, and connects to database tables
* **Milestone 3:** April 5th
  + Progress Report
* **Goal of Finishing:** April 16th
  + Finish Final Report
  + Finish website/files/database
* **Final Project:** Week of April 24th at group presentation meeting
  + All stuff is finished and working
  + Final Report